Statement of Work · FallEnterprise Tier 3 · Trained

Engagement value: £100,000 (fixed) · Timeline: 10–12 weeks · Payment: 30% signature · 40% mid · 30% delivery

Between:

- Supplier: AI Native Solutions (Simon Gant, sole practitioner) · United Kingdom

- Client: _________________________________ ("Client")

Effective date: _____________ Contract ref: FE-TRN-YYYY-NNN

1 · Objective

Deliver everything in Tier 2 (Sovereign), plus a fully fine-tuned language model trained on the Client's own business data. The AI stops sounding like a generic assistant and starts sounding like the Client's best operators. Includes eval harness, retraining pipeline, and data governance framework.

2 · Scope of work

2.1 · All of Tier 1 (Starter) + Tier 2 (Sovereign)

Everything in Tier 1 SoW and Tier 2 SoW. Not repeated.

2.2 · Training Data Curation (Week 4–6)

- Data audit — inventory what conversational/textual data the Client has

- Sourcing — identify best sources: emails, transcripts, tickets, SOPs, playbooks

- Cleaning — remove PII, standardize format, resolve inconsistencies

- Formatting — convert to standard chat format (messages: [system, user, assistant])

- Quality gating — human review of a sample; exclude weak examples

- Split — 85% train / 15% eval, stratified by category

Target volume:

- Minimum: 500 high-quality examples

- Recommended: 5,000–10,000 examples

- Ideal: 20,000+ examples

Client must have at least 500 usable examples. If corpus is thinner, Supplier provides guidance on synthetic augmentation (adds ~£8,000 to scope).

2.3 · Base Model Selection & Fine-Tune (Week 6–8)

- Base model: Llama 3.1 8B (default) or 70B (if Client hardware supports it)

- Method: LoRA (Low-Rank Adaptation) — trainable, exportable, reversible

- Configuration: rank/alpha tuned to Client's data volume

- Training run: on GPU hardware (Supplier's cluster OR Client's if provided)

- Iterations: minimum 2 training runs, more if metrics not met

2.4 · Business-Specific Eval Harness (Week 8–9)

- Held-out eval set — 15% of Client's data never seen during training

- LLM-as-judge — automated quality scoring on 5–8 dimensions (accuracy, tone, compliance, brevity, action-completeness, empathy, precision, brand voice)

- Human review protocol — 50-sample random review by Client team

- Regression testing — compare fine-tuned model to base Llama on 20 tasks

- Publication: eval report with per-dimension scores + confidence intervals

Ship criterion: fine-tuned model beats base model on ≥3 of 5 core dimensions and is not worse on any dimension.

2.5 · Model Deployment (Week 9)

- Merge LoRA into base weights

- Export to GGUF format (Q4KM quantization)

- Load into Client's Ollama instance

- Add LiteLLM config entry for the new model

- Update integration adapter to route to fine-tuned model

2.6 · Retraining Pipeline (Week 10)

- Automated data collection: new conversations flow into a retraining pool

- Quarterly retraining playbook: how to select, clean, and add new data

- One retraining run included at Month 3 (using accumulated data)

- Supplier provides retraining service beyond this at £8,000/run

2.7 · Data Governance Framework (Week 10)

- Data lineage: every training example logged with source

- Sensitivity classifier: PII / secrets / medical / financial auto-flagged

- Audit trail: who added what to the training set, when

- GDPR right-to-erasure: procedure to remove an individual's data from the training corpus

- ICO-compliant record of processing activities (ROPA) drafted

2.8 · Extended Support (Week 12 → 12+60 days)

- 60 days of email support (24h response)

- 6× 45-minute check-in calls

- 1 retraining run at Month 3

- Slack channel with 8h response during UK business hours

3 · Deliverables checklist

| # | Deliverable | Format | Week |
| --- | --- | --- | --- |
| 1–13 | All Tier 1 + Tier 2 deliverables | (see above SoWs) | 1–8 |
| 14 | Training data corpus (curated) | JSONL + inventory | 6 |
| 15 | Fine-tuned model | GGUF · loaded into Ollama | 9 |
| 16 | Eval harness | Scripts + report | 9 |
| 17 | Retraining pipeline | Runbook + automation scripts | 10 |
| 18 | Data governance framework | PDF + ROPA template | 10 |
| 19 | Extended support | Email + 6 calls + 1 retrain | 12+60 |

4 · Client responsibilities

In addition to Tier 1 & 2:

- Provide access to training data sources (emails, docs, transcripts, tickets)

- Nominate a data steward for governance sign-off

- Human review of 50 eval samples during Week 8–9

- Confirm ship-criterion met before Week 9 deployment

- Ongoing: contribute to quarterly retraining data pool

5 · Out of scope for Tier 3

- Full org rollout beyond training-team stakeholders (Tier 4)

- 24/7 SLA (Tier 4)

- Custodianship / managed operation (Tier 4)

- Multi-site deployment (Tier 4)

- More than one fine-tuning during initial engagement

6 · Timeline

| Week | Milestone |
| --- | --- |
| 1–2 | Discovery + blueprint (Tier 1) |
| 3–5 | Ops suite + sovereign stack (Tier 2) |
| 4–6 | Training data curation (parallel with 2.2) |
| 6–8 | Fine-tuning runs |
| 8–9 | Eval + human review |
| 9 | Model deployment |
| 10 | Retraining pipeline · data governance |
| 11 | Team training on fine-tuned system |
| 12 | Final handover |
| 12+60 | Support period ends |
| Month 3 | Included retraining run |

7 · Payment

- 30% (£30,000) · on signature.

- 40% (£40,000) · on sovereign stack live (end Week 5).

- 30% (£30,000) · on final handover (Week 12).

Terms: 14 days. Late: 4% above BoE base. Prices exclude VAT.

8 · Intellectual property

Same as Tier 2, upgraded:

- The fine-tuned model weights are the Client's exclusive property. No shared license.

- Training data remains Client's exclusive property; Supplier deletes copies at project close

- Supplier retains no derivative rights to the fine-tuned model

- Eval harness scripts delivered MIT-licensed to Client

9 · Data & confidentiality

Same as Tier 2, upgraded:

- Training data processing under signed DPA

- Supplier's access to training data time-boxed (weeks 4–8)

- Post-training, Supplier deletes all copies

- Client retains model weights, training corpus, and lineage records

10 · Warranties

- 90-day warranty on fine-tuned model

- Warranty covers: model failing eval criteria under identical inputs

- Excludes: Client-added data, Client retraining without Supplier involvement, hardware changes

11 · Exit & continuity

Same as Tier 2, plus:

- Fine-tuned model weights are Client-owned and reside on Client hardware

- LoRA adapter (separately, before merge) also delivered — Client can revert or retrain from base

- Full documentation on how to run future training rounds without Supplier

12 · Termination

Same as Tier 2 §12, extended:

- After Week 8 (fine-tuning complete), no fee refund on the trained-model portion

- Client keeps all model weights and training data regardless of termination cause

13 · Upgrade path

If Client upgrades to Tier 4 (AI-Native Enterprise) within 90 days of Tier 3 delivery, the £100,000 Tier 3 fee is credited against the £200,000 Tier 4 fee (net £100,000 additional).

14 · Governing law

England & Wales.

Signatures

For the Supplier

Signed: ______________________________  Simon Gant · AI Native Solutions  ·  Date: ____

For the Client

Signed: ______________________________  Print name: ____________________________

Title: ______________________________  ·  Date: ____

Contract ref: FE-TRN-YYYY-NNN  ·  Version: 1.0  ·  © 2026 AI Native Solutions